# E02 - Product Backlog

## Product Backlog Overview

The product backlog for the InClass Activity Platform project was managed using ClickUp throughout Sprint 1, Sprint 2, and the Final Sprint process.

The backlog items were organized according to feature priorities, sprint goals, validation requirements, frontend/backend integration needs, and testing workflows.

The project backlog evolved dynamically during development as new requirements, improvements, validation controls, and UI enhancements were added.

Initial Story Point Distribution

The initial story point estimations for the product backlog were prepared according to backend complexity, frontend integration requirements, validation workflows, authorization mechanisms, and scoring system implementation effort.

• Authentication workflows — 3 SP
• Authorization and course access control — 5 SP
• Activity management workflows — 5 SP
• Student tutoring flow — 8 SP
• Objective-based scoring and metadata logging — 8 SP
• Frontend integration and validation systems — 5 SP

# Sprint 1 - Backend Foundation

## Main Backlog Items

- Setup FastAPI project structure

- Configure Supabase database integration

- Implement instructor API endpoints

- Implement student API endpoints

- Create activity management system

- Develop score logging and reset endpoints

- Implement enrollment validation

- Implement authorization mechanisms

- Design user and course database tables

- Create activity retrieval workflows

### Sprint 1 Objective

The goal of Sprint 1 was to establish the backend infrastructure, database integration, and core activity management workflows required for the system.

# Sprint 2 - Feature Integration

## Main Backlog Items

- Add user and course tables

- Add enrollment and ownership relations

- Insert complete test data

- Add scoring triggers and synchronization logic

- Implement instructor ownership validation

- Add email and password validation

- Prevent duplicate score submissions

- Add leaderboard and score summary endpoints

- Improve score export functionality

- Add frontend instructor panel

- Add frontend student panel

- Enable CORS and frontend-backend integration

- Add activity statistics reporting

- Add reset activity validation

- Improve validation and security mechanisms

- Implement objective-based scoring metadata logging workflows

### Sprint 2 Objective

The goal of Sprint 2 was to integrate frontend and backend systems, improve validation controls, implement scoring mechanisms, and complete feature integration.

# Final Sprint - Stabilization & Demo Preparation

## Main Backlog Items

- Resolve merge conflicts

- Finalize frontend UI

- Improve demo readiness

- Implement LLM chat history subsystem

- Create instructor activity logs and reporting views

- Improve backend testing workflows

- Enhance README documentation

- Improve export CSV functionality

- Finalize activity validation controls

- Improve frontend usability and outputs

- Add MEF-themed interface improvements

- Complete final integration and deployment preparation

### Final Sprint Objective

The goal of the Final Sprint was to stabilize the project, finalize integrations, improve UI quality, complete testing workflows, and prepare the system for final demonstration and submission.

# Backlog Management Process

The backlog was managed collaboratively using Agile/Scrum methodologies.

The development workflow included:

- Sprint planning

- Task prioritization

- Task assignment

- Feature branching

- Pull request management

- Validation testing

- Sprint reviews

- Sprint retrospectives

- Continuous backlog updates

GitHub was used for version control and collaborative development, while ClickUp was used for sprint tracking and backlog management throughout the project lifecycle.