# E03 - Planning Poker Re-estimate Evidence for Sprint 1

## Sprint 1 Estimation Review

During Sprint 1 planning, the team reviewed and re-estimated the initial story point values according to backend implementation complexity, database integration requirements, authorization workflows, and validation mechanisms.

The estimation process focused on backend infrastructure tasks, API development complexity, Supabase/PostgreSQL integration, and activity management workflows.

| Story ID | Feature | Initial SP | Revised SP | Reason |
| --- | --- | --- | --- | --- |
| US-A | Instructor Authentication | 3 | 5 | Additional backend identity verification and authorization logic required |
| US-B | Student Authentication | 3 | 5 | Enrollment validation and protected access workflows increased complexity |
| US-C | Role & Course Authorization | 5 | 8 | Server-side authorization and role mapping required additional implementation effort |
| US-F | Activity Creation | 5 | 8 | Validation and database synchronization workflows increased complexity |
| US-I | Activity Access Control | 5 | 8 | Activity state validation and enrollment checks increased implementation effort |
| US-K | Objective-Based Scoring | 8 | 13 | Duplicate prevention, metadata logging, and score tracking complexity increased |

## Estimation Discussion Summary

The team identified that backend authorization, activity state management, database synchronization, and validation workflows required additional implementation effort compared to the initial estimation.

The Sprint 1 planning process resulted in revised story point values to better reflect backend integration complexity, protected workflow requirements, and validation mechanisms.

The re-estimation process was conducted collaboratively during Sprint Planning using Planning Poker methodology. Team members discussed backend workload, validation complexity, database integration effort, and authorization workflows before reaching consensus on revised story point values.