# E04 - Planning Poker Re-estimate Evidence for Sprint 2

## Sprint 2 Estimation Review

During Sprint 2 planning, the team reviewed and re-estimated Sprint 2 story point values according to frontend integration complexity, validation workflows, analytics implementation, reporting systems, and collaborative merge requirements.

The estimation process focused on frontend-backend integration, scoring workflows, reporting functionality, frontend usability improvements, and validation stabilization.

| Story ID | Feature | Initial SP | Revised SP | Reason |
| --- | --- | --- | --- | --- |
| US-H | Activity State Management | 5 | 8 | Additional validation and reset workflows required |
| US-I | Student Activity Access Control | 5 | 8 | Enrollment and authorization checks increased complexity |
| US-J | Student Tutoring Flow | 8 | 13 | Frontend integration and student progress tracking complexity increased |
| US-K | Objective-Based Scoring | 8 | 13 | Duplicate prevention and metadata logging complexity increased |
| US-L | Manual Grading Workflow | 5 | 8 | Instructor-side validation and grading workflows required additional implementation |
| US-M | Activity Reset Workflow | 5 | 8 | Reset validation and score cleanup workflows required |

## Estimation Discussion Summary

The team identified that frontend integration, validation controls, tutoring workflows, analytics systems, and reporting functionality required additional implementation effort compared to the initial estimation.

The Sprint 2 planning process resulted in revised story point values to better reflect frontend communication complexity, validation workflows, merge coordination, and testing requirements.

The re-estimation process was conducted collaboratively during Sprint Planning using Planning Poker methodology. Team members evaluated frontend integration complexity, tutoring-flow implementation effort, validation stabilization requirements, and reporting workflows before reaching consensus on revised story point values.