# E07 - Sprint Planning Record for Sprint 1

## Sprint 1 Planning Overview

Sprint 1 planning for the InClass Activity Platform project focused on establishing the backend infrastructure, database integration, authorization mechanisms, and core classroom activity workflows required for the platform.

The team reviewed the initial product backlog, discussed implementation priorities, re-estimated selected user stories, and assigned development responsibilities according to backend complexity and integration requirements.

The team also discussed workload distribution, backend implementation priorities, database integration dependencies, and validation complexity during Sprint Planning before assigning development responsibilities.

# Sprint 1 Planned User Stories

| Story ID | Feature |
| --- | --- |
| US-A | Instructor Authentication |
| US-B | Student Authentication |
| US-C | Role & Course Authorization |
| US-D | Instructor Course Listing |
| US-E | Activity Listing |
| US-F | Activity Creation |
| US-G | Activity Update |
| US-H | Activity State Management |
| US-I | Student Activity Access Control |
| US-K | Objective-Based Scoring |

# Sprint 1 Planned Technical Tasks

## Backend Infrastructure

- Setup FastAPI project structure

- Configure API routing system

- Setup environment configuration

## Database Integration

- Connect Supabase/PostgreSQL database

- Configure database tables and relations

- Implement enrollment and ownership relations

## Authorization & Validation

- Implement instructor authorization

- Implement student authorization

- Add course ownership validation

- Add activity access validation

## Activity Management

- Implement create activity endpoint

- Implement update activity endpoint

- Implement activity listing endpoint

- Implement activity state workflows

## Scoring Workflows

- Implement score logging system

- Add duplicate prevention logic

- Add score metadata tracking

- Implement objective-based score increment workflows

# Sprint Planning Decisions

The team prioritized backend implementation and authorization workflows during Sprint 1 because these systems formed the core infrastructure required for frontend integration and tutoring workflows planned for Sprint 2.

The sprint plan focused on completing backend API functionality before frontend stabilization and analytics integration.

# Sprint Planning Outcome

Sprint 1 planning established the foundational implementation roadmap for backend services, database persistence, validation workflows, and classroom activity management systems required for the InClass Activity Platform.