# E08 - Sprint Planning Record for Sprint 2

## Sprint 2 Planning Overview

Sprint 2 planning for the InClass Activity Platform project focused on frontend-backend integration, validation stabilization, tutoring workflows, analytics functionality, reporting systems, and final system usability improvements.

The team reviewed Sprint 1 outcomes, evaluated remaining backlog items, re-estimated selected user stories, and prioritized frontend integration and scoring stabilization workflows required for the final demo system.

The team also discussed frontend-backend integration dependencies, workload distribution, validation stabilization priorities, analytics implementation effort, and tutoring workflow complexity during Sprint Planning before assigning development responsibilities.

# Sprint 2 Planned User Stories

| Story ID | Feature |
| --- | --- |
| US-H | Activity State Management |
| US-I | Student Activity Access Control |
| US-J | Student Tutoring Flow |
| US-K | Objective-Based Scoring |
| US-L | Manual Grading Workflow |
| US-M | Activity Reset Workflow |

# Sprint 2 Planned Technical Tasks

## Frontend Integration

- Implement instructor frontend panel

- Implement student frontend panel

- Connect frontend with backend APIs

- Improve frontend usability and interaction

## Validation & Authorization

- Improve instructor ownership validation

- Add frontend validation controls

- Improve activity state validation

- Improve protected workflow handling

## Tutoring & Scoring

- Stabilize tutoring flow behavior

- Improve score logging workflows

- Prevent duplicate score submissions

- Improve metadata tracking

- Enforce ACTIVE activity access during tutoring workflows

## Analytics & Reporting

- Add leaderboard endpoint

- Add activity statistics reporting

- Improve export score functionality

- Improve reporting workflows

## Final Stabilization

- Resolve merge conflicts

- Improve backend testing workflows

- Finalize integration testing

- Improve deployment readiness

# Sprint Planning Decisions

The team prioritized frontend integration, validation stabilization, analytics workflows, and tutoring functionality during Sprint 2 to ensure a fully integrated classroom activity platform before the final demonstration.

Additional focus was placed on merge coordination, frontend usability improvements, and testing workflows to improve overall platform stability.

# Sprint Planning Outcome

Sprint 2 planning established the implementation roadmap for frontend integration, tutoring stabilization, analytics systems, reporting functionality, validation improvements, and final demo preparation required for successful project completion.