# E19 - Sprint Retrospective Record and Action List for Sprint 1

## Sprint 1 Retrospective Overview

The Sprint 1 Retrospective meeting for the InClass Activity Platform project focused on evaluating backend development workflows, database integration processes, authorization implementation, team collaboration, and sprint planning effectiveness.

The retrospective process identified successful implementation areas, workflow challenges, and improvement opportunities for the following sprint phase.

# What Went Well

## Backend Infrastructure

- FastAPI backend structure was established successfully

- API routing workflows became operational

- Backend architecture remained stable during development

## Database Integration

- Supabase/PostgreSQL integration completed successfully

- Database relations and persistence workflows operated correctly

- Enrollment and ownership relations were implemented successfully

## Authorization & Validation

- Instructor and student authorization workflows became operational

- Activity access validation worked successfully

- Backend validation mechanisms improved system security

## Team Collaboration

- GitHub collaboration workflows operated effectively

- ClickUp task tracking improved sprint visibility

- Task assignments and backend integration workflows remained organized

# Challenges Identified

## Integration Complexity

- Database relation management required additional refinement

- Authorization workflows increased backend complexity

- Validation edge cases required additional testing

## Workflow Coordination

- Some merge coordination issues occurred during backend integration

- API testing workflows required additional synchronization

# Action Items for Sprint 2

| Action Item | Purpose |
| --- | --- |
| Improve frontend-backend coordination | Reduce integration delays |
| Increase validation testing frequency | Improve system stability |
| Improve merge workflow coordination | Reduce integration conflicts |
| Improve task dependency tracking | Increase sprint visibility |
| Increase collaborative testing workflows | Improve testing consistency |

# Sprint 1 Retrospective Outcome

The Sprint 1 Retrospective helped the team identify backend workflow improvements, integration challenges, and collaboration optimization opportunities before beginning frontend integration and final stabilization activities planned for Sprint 2.