# E23 - Scope Change Log for Sprint 1

## Sprint 1 Scope Change Overview

The Sprint 1 Scope Change Log records backlog updates, workflow transitions, implementation refinements, and task progression activities that occurred after Sprint 1 planning for the InClass Activity Platform project.

The scope change process was tracked through ClickUp sprint boards and backend implementation workflows.

| Sprint Item | Change Type |  | From State |  | To State | Reason |  | Impact on Sprint Goal |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Setup | Status Transition |  | To Do |  | Complete | Backend project initialization completed successfully |  | Enabled backend foundation setup |  |
| Database & Integration | Status Transition |  | To Do |  | In Progress | Database integration tasks started |  | Enabled backend persistence workflows |  |
| Database & Integration | Task Expansion |  | Initial integration tasks |  | Added activity retrieval and create/update operations | Additional backend integration requirements identified |  | Expanded backend API integration scope |  |
| Access Control | Status Transition |  | To Do |  | In Progress | Activity access validation implementation started |  | Improved authorization workflows |  |
| Enrollment & Authorization | Status Transition |  | To Do |  | In Progress | Enrollment validation workflows initiated |  | Improved protected access workflows |  |
| Enrollment & Authorization | Task Expansion |  | Initial authorization scope |  | Added instructor ownership validation and course access control | Additional authorization requirements identified |  | Improved backend security and role validation |  |
| Enrollment & Authorization | Status Transition |  | In Progress |  | Complete | Authorization and enrollment workflows stabilized |  | Backend validation workflows completed |  |
| Timestamp |  | Decision Owner |  | ClickUp Reference |  |  | GitHub Reference |  |
| April 6, 2026 |  | EE |  | Sprint 1 Backend Foundation Board |  |  | inclass-llm-platform |  |
| April 8, 2026 |  | EE |  | Database Integration Workflow |  |  | inclass-llm-platform |  |
| April 13, 2026 |  | EE |  | Activity Access Control Updates |  |  | inclass-llm-platform |  |
| April 20, 2026 |  | EE, BZ |  | Enrollment & Authorization Workflow |  |  | inclass-llm-platform |  |

ClickUp Workspace:

https://app.clickup.com/90182642323/v/l/s/901810796042

GitHub Repository:

https://github.com/erkisie/inclass-llm-platform

# Scope Change Summary

Sprint 1 scope changes primarily focused on backend integration workflows, authorization improvements, activity access validation, and enrollment management systems.

The scope change tracking process helped the team manage backend complexity, validation improvements, and implementation refinements throughout Sprint 1 development activities.