# E24 - Scope Change Log for Sprint 2

## Sprint 2 Scope Change Overview

The Sprint 2 Scope Change Log records backlog updates, frontend integration refinements, validation improvements, analytics additions, reporting workflows, and stabilization activities that occurred after Sprint 2 planning for the InClass Activity Platform project.

The scope change process was tracked through ClickUp sprint boards, frontend integration workflows, and final stabilization activities.

| Sprint Item | Change Type | From State | To State | Reason | Impact on Sprint Goal |
| --- | --- | --- | --- | --- | --- |
| Validation & Security | Status Transition | To Do | Complete | Validation workflows finalized successfully | Improved authorization and validation stability |
| Scoring & Evaluation | Status Transition | To Do | Complete | Score logging and duplicate prevention workflows stabilized | Improved objective-based scoring reliability |
| Analytics & Leaderboard | Task Addition | Initial analytics scope | Added leaderboard and activity analytics workflows | Additional reporting requirements identified | Expanded analytics functionality |
| Export & Reset | Status Transition | In Progress | Complete | Export score workflows and reset verification finalized | Improved instructor reporting workflows |
| Database & Data | Task Expansion | Initial database scope | Added scoring triggers and sync workflows | Additional synchronization requirements identified | Improved data consistency |
| Frontend Integration | Status Transition | In Progress | Complete | Frontend-backend communication stabilized | Improved frontend usability and interaction |
| Final Stabilization | Task Expansion | Initial stabilization scope | Added merge conflict resolution and deployment preparation workflows | Additional final integration tasks identified | Improved deployment readiness |
| Final Stabilization | Status Transition | In Progress | Complete | Final merge coordination and integration workflows completed | Final platform stabilization achieved |

| Timestamp | Decision Owner | ClickUp Reference | GitHub Reference |
| --- | --- | --- | --- |
| April 22, 2026 | EE | Scoring & Evaluation Workflow | inclass-llm-platform |
| April 22, 2026 | EE | Analytics & Leaderboard Updates | inclass-llm-platform |
| April 23, 2026 | MM, GT | Frontend Integration Workflow | inclass-llm-platform |
| April 25, 2026 | EE | Export & Reset Validation Updates | inclass-llm-platform |
| April 25, 2026 | BZ | Database & Data Workflow | inclass-llm-platform |
| April 26, 2026 | EE, DY | Validation & Security Stabilization | inclass-llm-platform |
| April 27, 2026 | BZ | Instructor Activity Logs & Reporting Views | inclass-llm-platform |
| April 29, 2026 | BZ | LLM Chat History Subsystem Integration | inclass-llm-platform |
| April 29, 2026 | GT | Bug Fixes & System Improvements | inclass-llm-platform |
| April 29, 2026 | EE | Documentation Updates | inclass-llm-platform |
| May 5, 2026 | EE | Final Testing & Deployment Preparation | inclass-llm-platform |
| May 5, 2026 | GT, MM | Frontend Finalization Workflow | inclass-llm-platform |

ClickUp Workspace:

https://app.clickup.com/90182642323/v/l/s/901810796351

GitHub Repository:

https://github.com/erkisie/inclass-llm-platform

# Scope Change Summary

Sprint 2 scope changes primarily focused on frontend integration stabilization, validation improvements, analytics expansion, reporting functionality, synchronization workflows, and final deployment preparation.

The scope change tracking process helped the team manage frontend complexity, reporting workflows, merge coordination, and final system stabilization throughout Sprint 2 development activities.